Phase 3 Report

Group 7

|  |  |  |
| --- | --- | --- |
| **Class** | **Method/functionality** | **Status In** |
| CoffeeShop |  | 100% |
|  | Main | 100% |
| Customer |  | 100% |
|  | setID | 100% |
|  | setName | 100% |
|  | setEmail | 100% |
|  | setPhone | 100% |
|  | getId | 100% |
|  | getName | 100% |
|  | getEmail | 100% |
|  | getPhone | 100% |
|  | getPoints | 100% |
|  | changeName | 100% |
|  | changeEmail | 100% |
|  | changePhone | 100% |
|  | addPoints | 100% |
|  | removePoints | 100% |
| CustomerList |  | 100% |
|  | addCustomer | 100% |
|  | removeCustomer | 100% |
|  | getIndexByName | 100% |
|  | getCustomerByID | 100% |
|  | getListSize | 100% |
| MenuItem |  | 100% |
|  | getID | 100% |
|  | getName | 100% |
|  | getDesc | 100% |
|  | getPrice | 100% |
| Menu |  | 100% |
|  | fileAdd | 100% |
|  | manualAdd | 100% |
|  | compareID | 100% |
|  | getList | 100% |
|  | getItemIndexByID | 100% |
|  | getCount | 100% |
|  | removeItem | 100% |
| LoyaltyProgram |  | 100% |
|  | getPointsByID | 100% |
|  | addPointsByID | 100% |
|  | removePointsByID | 100% |

|  |  |  |
| --- | --- | --- |
| Cashier |  | 100% |
|  | addSale | 100% |
|  | removeSale | 100% |
|  | resetSale | 100% |
| ReportData |  | 0% |
|  | GenerateReport | 75% |